## Slide 1
H&L
Closed Won — Not Yet Live
Professional Services
2 · DID WE DELIVER?
WON, NOT YET BILLING
20
of the 95 deals won with recurring revenue in 2026
ARR AT STAKE
$240k
$20,038/mo signed and not invoiced
OLDEST
209 Days
The Berrigan — closed 23 March
MEDIAN AGE
31 Days
since close
WON WITH RECURRING REVENUE, NO INVOICE RAISED matched on debtor ID and venue name
VENUE
ACCOUNT MANAGER
CLOSED
DAYS
MRR/MO
Oscars Hotels
Bradford Young
31 Mar
201
$12,880
Mt Henry Tavern
Bjorn Magabo
1 Oct
17
$905
Caves House Hotel
Bjorn Magabo
11 Aug
68
$669
Pier Hotel - Pt Lincoln
Bradford Young
30 Sep
18
$648
The Iris Pavilion
Bjorn Magabo
30 Sep
18
$623
The Berrigan
Bjorn Magabo
23 Mar
209
$475
Bar Carolina
Phuong Ho
7 Oct
11
$474
Hotel Augusta
Bradford Young
18 Jun
122
$410
The Star Hotel (Milton)
Brett Gorman
12 Oct
6
$392
Bar Orient
Bjorn Magabo
17 Sep
31
$377
The Rusty Gurnard
Phuong Ho
26 Jun
114
$377
Riverton Hotel
Bradford Young
17 Apr
184
$315
AVC - Bellevue Bar & Terrace
Jasmine Hikuroa
15 Oct
3
$294
AVC - Carson
Jasmine Hikuroa
15 Oct
3
$294
Wayi Restaurant
Jasmine Hikuroa
17 Sep
31
$250
Kirra Beach House
Brett Gorman
8 Jun
132
$180
Irymple Hotel
Phuong Ho
2 Oct
16
$147
Little Ship Club
Brett Gorman
26 May
145
$116
Crossing Inn - Leedal
Bjorn Magabo
1 Oct
17
$106
Jabiru Golf Club
Bjorn Magabo
18 Sep
30
$106
TOTAL
$20,038/mo
AGEING — DAYS SINCE CLOSE
0–30 days
10 deals
$3,989/mo
31–90 days
3 deals
$1,296/mo
91–180 days
4 deals
$1,083/mo
180+ days
3 deals
$13,670/mo
ONBOARDING PIPELINE — OPEN
30
DISCOVERY
31
DB BUILD
7
READY FOR GO LIVE
68 open, up from 62 a fortnight ago. One carries a go-live date, so none of this can be forecast.
AI SUMMARY
• Three deals over six months old carry 68% of the value. Oscars Group ($12,880/mo, 201 days), The Berrigan ($475, 209) and Riverton ($315, 184). Oscars alone is $155k of the $240k.
• Strip those three and the rest is $6,368/mo across 17 venues, median 31 days. A normal delivery queue — but ten of the seventeen closed inside the last month, so it fills faster than it clears.
Not yet billing = won with recurring revenue in 2026, no row on the register. A live venue is billing.
Source: HubSpot closed-won deals (total_software_cost) vs MRR movement register (live, 19 Oct) · as at 18 Oct